ANALYSIS OF DATA IRREGULARITIES AND CROSS ACCOUNT EXPOSURE IN MOBILE BANKING APPLICATIONS

SYSTEM DOCUMENTATION

SUBMITTED BY

KENNEDY KIONI

DCF-01-0169/2025

A RESEARCH SYSTEM DOCUMENTATION SUBMITTED IN FULFILMENT FOR PROGRESSION TO SYSTEM PROJECT TO THE DEPARTMENT OF ICT AND EGINEERING OF ZETECH UNIVERSITY

NOV, 2026

# DECLARATION

# DEDICATION

TABLE OF CONTENTS

# ABSTRACT

# DEFINITION OF KEY TERMS

# ABBREVIATIONS AND ACRONYMS

# LIST OF FIGURES

# LIST OF TABLES

# CHAPTER ONE: PROJECT PLANNING AND LEGAL/ETHICAL FRAMEWORK

# Problem statement

A financial institution introduced a mobile banking app for its customers. Initially, the app improved convenience, but soon irregularities began to appear. On one occasion, a customer reported seeing another person's account balance displayed on her screen. Another time, transactions disappeared from the history, leaving customers unable to verify their payments. Staff struggled to explain the anomalies while customers grew anxious about the safety of their money. Managers worried about reputational damage and compliance with regulations. The recurring issues with inaccurate account data created stress, inefficiency and declining confidence in the institution's digital services.

  - Justification

This study is justified by the urgent need to address a growing but under-recognized threat to the integrity of mobile banking services and the confidence customers place in them. While institutions invest heavily in protecting their core banking servers and networks, the session-handling and data-synchronization layers that connect those servers to customer-facing mobile applications remain comparatively understudied. The scenario described, involving a customer viewing another customer's

account balance and transactions disappearing from payment histories, strongly indicates a session-isolation or data-synchronization fault rather than a simple display bug. However, no systematic study has documented the prevalence or impact of such cross-account data exposure among mobile banking users. This gap is critical because inaccurate account data directly undermines both customer trust and regulatory compliance: institutions cannot assure customers that their financial data is private and accurate if the underlying systems intermittently mix or lose records, yet existing incident-response procedures often offer limited guidance for intermittent, hard-to-reproduce faults of this kind. Furthermore, the psychological consequences for affected customers, anxiety about the safety of their money and declining confidence in digital banking, impair the adoption of financial technology yet remain largely unexplored in banking-technology research. This study will fill these interconnected gaps by documenting the nature, frequency and consequences of data irregularities in mobile banking applications.

1.3.1 General Objective

To study the nature, causes and patterns of data irregularities occurring within the institution's mobile banking application.

1.3.2 Specific Objectives

To conduct a systematic technical analysis of the application's data flow to identify the source of the irregularities.

To provide support to customers who are affected by these irregularities.

To create protocols for both the institution and its customers to help manage these issues

1.4 Breakdown of tools and resources to be used

| Tool/Resource | Purpose | Cost (Ksh.) |
| --- | --- | --- |
| PowerPoint | Design tools for creating user interphase and virtual presentation | 0 (already acquired) |
| Microsoft Word | For documentation of the project | 0 (already acquired) |
| MySQL | For local database management during development | 0 (freeware) |
| Visual Studio Code | The primary code editor for backend and frontend implementation | 0 (freeware) |
| PHP / Laravel | Server-side language and framework for implementing system logic | 0 (freeware) |
| HTML, CSS and JavaScript | For designing and implementing the user interface | 0 |
| Hosting Service | To host the system for testing and demonstration | 1,500 (estimated, low-cost tier) |
| TOTAL |  | 1,500 |

1.5 Breakdown of project schedule (Gantt chart)

| Specific Objective to Project Activity Mapping | Project Activities | Sep-Dec 2026 Semester |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 (06-12 Sep) | 2 (13-19 Sep) | 3 (20-26 Sep) | 4 (27 Sep-03 Oct) | 5 (04-10 Oct) | 6 (11-17 Oct) | 7 (18-24 Oct) | 8 (25-31 Oct) | 9 (01-07 Nov) | 10 (08-14 Nov) | 11 (14-20 Nov) |
| Plan refinement |  |  |  |  |  |  |  |  |  |  |  |  |
| - S01: To design a centralized manuscript repository with structured metadata for efficient storage and retrieval. | Install XAMPP and configure MySQL database |  |  |  |  |  |  |  |  |  |  |  |
|  | Install and configure Visual Studio Code |  |  |  |  |  |  |  |  |  |  |  |
|  | Learn and set up PHP / Laravel framework |  |  |  |  |  |  |  |  |  |  |  |
| S02: To implement the staff interface and backend, and the customer-facing status checking feature | Implement and test the following features: |  |  |  |  |  |  |  |  |  |  |  |
|  | Staff login page |  |  |  |  |  |  |  |  |  |  |  |
|  | Cheque data entry form |  |  |  |  |  |  |  |  |  |  |  |
|  | Cheque status update panel |  |  |  |  |  |  |  |  |  |  |  |
|  | Search and retrieve cheque records |  |  |  |  |  |  |  |  |  |  |  |
|  | Record editing with audit trail |  |  |  |  |  |  |  |  |  |  |  |
|  | Compliance and status report generation |  |  |  |  |  |  |  |  |  |  |  |
|  | Logout |  |  |  |  |  |  |  |  |  |  |  |
|  | Customer cheque status checking portal |  |  |  |  |  |  |  |  |  |  |  |
|  | Notification and alerts feature |  |  |  |  |  |  |  |  |  |  |  |
| S03: To deploy the system for use by bank staff and customers | Host, deploy and conduct user acceptance testing |  |  |  |  |  |  |  |  |  |  |  |

1.6 legal and ethical considerations

The analysis of data irregularities and cross-account exposure in mobile banking applications raises several legal and ethical concerns. Customer information must be protected in accordance with data protection laws, such as Kenya’s Data Protection Act, 2019. Unauthorized access or exposure of another customer’s account information may violate privacy and confidentiality requirements. Data should only be accessed and analysed for legitimate purposes with proper authorization. Additionally, irregularities must be handled carefully to avoid falsely accusing customers of fraud. Security researchers and developers also have an ethical responsibility to report vulnerabilities responsibly without exploiting or exposing sensitive customer information.

# CHAPTER TWO:DESIGN AND MODELING

The modelling and design of this study focuses on representing how data irregularities and cross-account exposure can occur within mobile banking applications. The model will examine the flow of customer and transaction data between users, the mobile application, databases, and banking systems. It will also identify possible points where unauthorized access, incorrect data handling, or accidental exposure may occur. The design will provide a structured framework for analyzing these risks while considering security, privacy, legal, and ethical requirements.

# CHAPTER THREE:

# CHAPTER FOUR: XYZ

Name (XYZ) and contents of this document must align with MILESTONE 4 in your Project Supervision form

## 4.1 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.2 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.3 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.4 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.5 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.6 Abcdef GhijKlmn Opqrst Uvwxyz

.

.

.

.

.

# CHAPTER FIVE: XYZ

Name (XYZ) and contents of this document must align with MILESTONE 5 in your Project Supervision form

## 4.1 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.2 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.3 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.4 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.5 Abcdef GhijKlmn Opqrst Uvwxyz

## 4.6 Abcdef GhijKlmn Opqrst Uvwxyz

.

.

.

.

.

# REFERENCES

Everything you got from the internet must be included in a reference list inside this section.

A reference list of ALL internet sources (including conversations with AI) that you benefited from throughout your project.

List formatted in APA 7:

- Each reference sentence in the correct APA 7 style

- The entire list sorted in alphabetical order, no duplicates (do these two in Excel)

- The entire list: apply left hanging line indent

- All black. No blue, no underline for URLs

- Example:

Azeem, S.M. (2023). “Predict Customer's Retention”. Customer Churn Dataset. KAGGLE. https://dev.mysql.com/downloads/workbench/

MySQL WorkBench. (n.d.). “MySQL WorkBench”. MySQL Community Downloads. MYSQL WORKBENCH. https://dev.mysql.com/downloads/workbench/

OpenAI. (2023). ChatGPT (Mar 14 version) CHATGPT. https://chat.openai.com/chat

….

….

….

…

…

….

…

…

…

….

# APPENDICES

This section applies ONLY for those who did their project with EXTERNALLY-OUTSOURCED devices e.g. sensors, trackers, etc.

## Appendix I: Heat Sensor

//take a photo of the heat sensor you used and copy paste it here. All images in the document must be CENTER-ALIGNED

NO CAPTION

## Appendix II: Arduino Board

//take a photo of the Arduino board you used and copy paste it here. All images in the document must be CENTER-ALIGNED.

NO CAPTION

## Appendix III: Google Form for Real-Life Responses to Validate Model

//take a screenshot of the Google form and copy paste it here. All images in the document must be CENTER-ALIGNED.

NO CAPTION.

Editing and Formatting the Document:

- First, go through the template above, see how each section is structured.

After populating and structuring your document following the template above, do the following before final printing and binding:

- Set HEADING STYLES:

  - Main headings: Heading 1

  - 2-part numbered subheadings e.g. 1.1, 2.6, 3.7, etc.: Heading 2

  - 3-part numbered subheadings e.g. 2.5.2, 3.2.1, etc.: Heading 3

  - 4-part numbered subheadings e.g. 2.5.2.1, 3.2.1.3, etc.: Heading 4

  - …. and so forth

- ALL HEADING 1’s to start in a NEW page

  - NB: Avoid pressing “Enter” several times on the keyboard to make this happen. This will distort the placement of that heading in case content before it in previous pages is modified. To ensure it ALWAYS stays on a new page regardless of these changes, do the following:

    - Ensure the HEADING 1 is separated with the previous section ONLY by 2 lines

    - Place your cursor on the START of the Heading 1, go to “Layout” menuBreaksNext Page

  - Ensure your heading 2’s, 3’s etc. are arranged as follows by using MS Word rulers (“View” menu, Rulers – check the box):

Heading 2’s

Heading 3’s

Heading 4’s

…. etc.

Horizontal Rulers:

  - Write everything in PROSE (continuous flowing sentences and paragraphs – no bullets or lists) except PROJECT OBJECTIVES (roman numbered), and items listed in your tables

- No page borders, No page watermarks, No page background image, No page background color. Keep the white background.

- Finally, before you print and bind:

  - Spell check and grammar check (where MS Word has red/blue default underline - these are spelling and grammar errors, correct them)

  - Press CTRL+A to select the ENTIRE DOCUMENT and do the following:

  - Font type: Montserrat medium

  - Font size: 12

  - Font color: black

  - No underline (press underline once or twice to ensure MS Word removes all underline).

  - Paragraph spacing: 1.15

  - Paragraph alignment: Justified alignment (not left, not right, not center)

    - Exceptions (correct these, they have been affected): TITLE PAGE, MAIN HEADINGS (e.g. DECLARATION, DEDICATION….. CHAPTER ONE, CHAPTER TWO, CHAPTER….. REFERENCES, APPENDICES): CENTER ALIGNED, BOLD

  - Remove any page borders, page background images, page watermarks